FORGE Enterprise AlignmentOS

Full System Architecture Blueprint

Stack · Database · Workflows · UI · Build Plan · AI Tool Allocation

April 2026  |  Confidential

Updated 1 May 2026: Section 6 Phase 1 build plan updated to reflect completed activities. Stream A duration revised. All other sections unchanged. See Meridian Handoff and Guillam Technical Reference v2 for current session state.

# Section 1: Recommended Technology Stack

Recommendation: Supabase + Vercel + Refine (React) + Node.js/TypeScript pipeline. Stripe for billing. Resend for email. This stack is proven for B2B SaaS, scales to enterprise, keeps infrastructure costs below £100/month until significant revenue, and supports the full expanded vision without architectural rewrites.

| Layer | Technology | Why this choice | Alternative considered |
| --- | --- | --- | --- |
| Database | Supabase (PostgreSQL) | Managed Postgres with built-in auth, RLS, realtime, storage and edge functions. Migrate existing 67-table schema directly — no schema rewrite needed. RLS enforces multi-tenancy at database level. | Neon, PlanetScale. Supabase wins on built-in auth and RLS maturity. |
| Auth | Supabase Auth | Magic link to start (no password friction). SSO/SAML available for Enterprise tier when needed. Custom JWT claims carry org_id for RLS. | Auth0 (more expensive). Clerk (good but adds dependency). |
| Backend API | Node.js/TypeScript on Vercel Serverless | Each API endpoint is a TypeScript function. Pipeline logic (the 30+ Retool blocks) becomes TypeScript modules called by the API. Serverless scales to zero — no idle server cost. | Express on Fly.io (more control, more ops). n8n (wrong for FORGE pipeline complexity — see Technical Reference). |
| Frontend | Refine + React + Vite | Refine provides Supabase data provider, auth provider, and CRUD scaffolding. shadcn/ui for components. Deploys to Vercel. Replaces Retool UI directly. | Next.js (heavier). Remix (overkill). Plain React (more boilerplate). |
| Hosting | Vercel | Free tier covers frontend and serverless functions until significant scale. Preview deployments for testing. Integrated with GitHub. | Netlify (comparable). AWS Amplify (more complex). |
| Billing | Stripe | Stripe Checkout (hosted) avoids PCI scope. Billing portal for self-serve. Webhook handler for subscription lifecycle. | Paddle (better for international VAT, consider at scale). |
| Email | Resend | Simple API, generous free tier, good deliverability. DKIM/SPF setup straightforward. | Postmark (comparable). SendGrid (overkill). |
| PDF | PDFMonkey | Already integrated. Keep it — the Liquid template is working. | DocRaptor, Gotenberg. Not worth switching. |
| LLM | OpenAI gpt-4o + Anthropic (future) | Already integrated. gpt-4o for generation. Potential Anthropic as fallback or for advisory mode. | Azure OpenAI (for enterprise data residency requirements — add later). |
| Analytics | PostHog | Free tier. Product analytics + session recording + feature flags. More powerful than Plausible for B2B SaaS. | Plausible (simpler but less insight for product development). |
| Error tracking | Sentry | Free tier. Wire into both frontend and pipeline. | Datadog (expensive at this stage). |
| CI/CD | GitHub Actions → Vercel | Push to main triggers deployment. PR previews automatically. No extra config needed. | CircleCI, Jenkins. Overkill. |

## 1.1 Why NOT n8n for the pipeline

The FORGE pipeline blocks contain 600+ lines of complex JavaScript in buildSynthesisPromptInput alone, plus stage guards, contamination filters, token-matching logic and multi-pass sanitisation. n8n visual nodes cannot express this logic — it would require large code execution nodes, at which point the visual workflow benefit disappears and you inherit all of n8n's debugging limitations. The correct architecture is TypeScript modules in a /pipeline directory, each block becoming a well-tested, diffable function. See Section 3.

## 1.2 Monthly infrastructure cost

| Service | Free tier | At 10 customers | At 100 customers |
| --- | --- | --- | --- |
| Supabase | Free (500MB, 2 projects) | Pro £23/month | Pro £23/month + compute add-ons |
| Vercel | Free (100GB bandwidth) | Free or Pro £18/month | Pro £18/month |
| Stripe | Free (2.9% + 30p/transaction) | ~£40-100 in fees | ~£400-1000 in fees |
| Resend | Free (100 emails/day) | Free | Paid £18/month at scale |
| OpenAI/Anthropic | Pay per use | ~£100-400/month | ~£1000-4000/month |
| PDFMonkey | Pay per use | ~£20-50/month | ~£200-500/month |
| PostHog | Free (1M events) | Free | Free |
| Sentry | Free (5K errors) | Free | Free |
| TOTAL INFRA | ~£0-30/month | ~£200-600/month | ~£1,700-6,500/month |

Revenue note: One customer at £2,000/month covers all infrastructure at the 10-customer level. Infrastructure is not the constraint.

# Section 2: Database Schema

The existing 67-table schema is migrated to Supabase with additions. No existing tables are dropped or restructured — all additions. Every table in Supabase must have org_id and Row Level Security enabled.

## 2.1 Existing tables (migrate as-is, add org_id RLS)

The following tables exist in the current Retool PostgreSQL DB and are migrated directly. RLS policies are added for all. org_id is already present on most.

| Table group | Tables | RLS pattern |
| --- | --- | --- |
| Core project data | projects, project_context, project_business_case_options, project_business_case_cost_lines, project_scope_items, project_acd_items, project_contradictions, project_delivery_models | org_id = auth.jwt() claim org_id |
| Generated artefacts | artefact_versions, artefact_types, generation_runs | org_id = auth.jwt() claim org_id |
| Portfolio data | risks, risks_with_rag, stakeholders, governance_roles, tranches, tasks, task_dependencies, actuals, budgets | org_id = auth.jwt() claim org_id |
| Reference data (global) | delivery_models, delivery_model_groups, delivery_model_phases, delivery_model_roles, delivery_model_risk_categories, delivery_model_quality_gates, governance_matrix, benchmark_ranges | is_active = true (public read, no org_id filter) |
| Option sets (global) | os_* tables (26 tables), os_poti_* tables, os_scope_* tables, os_likelihood_scale, os_impact_scale, rag_thresholds | Public read |
| Quality | input_quality_assessments, field_guidance | org_id = auth.jwt() claim org_id |
| Users & orgs | organisations, users, user_org_roles, programmes | org_id = auth.jwt() claim org_id |

## 2.2 New tables — Expanded Vision

The following tables are new and support the organisational memory, lessons learned, portfolio intelligence and integration capabilities.

project_outcomes

Stores actual vs planned comparison at project close. Populated by the close-down capture workflow.

| Column | Type | Description |
| --- | --- | --- |
| outcome_id | UUID PK | Auto-generated |
| org_id | UUID FK → organisations | RLS anchor |
| project_id | UUID FK → projects | The project being closed |
| closed_at | TIMESTAMPTZ | When close-down was completed |
| closed_by_user_id | UUID FK → users | Who completed close-down |
| planned_duration_days | INTEGER | Original charter target duration |
| actual_duration_days | INTEGER | Actual duration at close |
| planned_budget_gbp | NUMERIC | Original approved/indicative budget |
| actual_spend_gbp | NUMERIC | Actual spend at close |
| planned_risk_count | INTEGER | Risk count at charter generation |
| materialised_risk_count | INTEGER | Risks that materialised during delivery |
| schedule_variance_pct | NUMERIC | (actual - planned) / planned * 100 |
| budget_variance_pct | NUMERIC | (actual - planned) / planned * 100 |
| overall_outcome | TEXT CHECK | Outstanding / Achieved / Partial / Failed |
| pm_notes | TEXT | Free text from PM on close-down |

lessons_learned

Structured lessons learned entries from close-down. Stored at item level, not as a document, so they can be queried and matched against future projects.

| Column | Type | Description |
| --- | --- | --- |
| lesson_id | UUID PK | Auto-generated |
| org_id | UUID FK → organisations | RLS anchor |
| project_id | UUID FK → projects | Source project |
| lesson_category | TEXT | Delivery / Risk / Resource / Stakeholder / Scope / Governance / Technical / Benefits |
| lesson_type | TEXT | What_worked / What_didnt / What_to_do_differently |
| lesson_title | TEXT | Short summary (50 chars) |
| lesson_detail | TEXT | Full description |
| project_phase | TEXT | Which phase/tranche this applies to |
| applicable_to_complexity | TEXT[] | Which complexity levels this lesson is relevant for |
| applicable_to_delivery_method | TEXT[] | Which delivery methods |
| applicable_to_entity_type | TEXT[] | Project / Programme |
| confidence | TEXT | High / Medium / Low |
| source_status | TEXT DEFAULT 'Captured' | Captured / Validated / Archived |
| created_at | TIMESTAMPTZ | Auto |

portfolio_patterns

AI-derived patterns across the portfolio. Generated periodically by the portfolio pattern analysis workflow. Cached here for fast advisory mode queries.

| Column | Type | Description |
| --- | --- | --- |
| pattern_id | UUID PK | Auto-generated |
| org_id | UUID FK → organisations | RLS anchor — patterns are org-specific |
| pattern_type | TEXT | RiskPattern / ResourcePattern / SchedulePattern / BenefitPattern / ScopePattern |
| pattern_title | TEXT | Human-readable pattern name |
| pattern_description | TEXT | AI-generated description of the pattern |
| confidence_score | NUMERIC 0-1 | How confident the AI is in this pattern |
| sample_size | INTEGER | How many projects this is based on |
| applicable_filters | JSONB | Which complexity, delivery method, sector etc. this pattern applies to |
| pattern_data | JSONB | Structured pattern data for advisory queries |
| generated_at | TIMESTAMPTZ | When this was generated |
| valid_until | TIMESTAMPTZ | Recalculate after this date |

benefit_realisations

Tracks benefit realisation against the benefit hypotheses in the charter. Updated periodically post-delivery.

| Column | Type | Description |
| --- | --- | --- |
| realisation_id | UUID PK |  |
| org_id | UUID FK | RLS anchor |
| project_id | UUID FK → projects |  |
| benefit_hypothesis | TEXT | From the original charter |
| baseline_value | NUMERIC | Measurement at project start |
| baseline_unit | TEXT | e.g. hours/week, £/month, % |
| target_value | NUMERIC | Charter target |
| measured_value | NUMERIC | Actual measured value at review date |
| measurement_date | DATE | When measurement was taken |
| realisation_status | TEXT | OnTrack / Achieved / PartiallyAchieved / NotAchieved / Deferred |
| accountable_role | TEXT | Who is accountable for realisation |
| notes | TEXT |  |

org_benchmarks

Organisation-specific benchmark overrides. After close-down data accumulates, FORGE replaces the global benchmark_ranges with org-specific ones for better derivation analysis.

| Column | Type | Description |
| --- | --- | --- |
| benchmark_id | UUID PK |  |
| org_id | UUID FK → organisations NOT NULL | This org's benchmarks |
| project_type | TEXT | Project / Programme |
| complexity_level | TEXT | Simple / Contained / High-impact / Enterprise-wide |
| delivery_method_code | TEXT | PRINCE2 / PM2 / SCRUM etc. NULL = all methods |
| min_duration_days | INTEGER |  |
| max_duration_days | INTEGER |  |
| min_budget_gbp | NUMERIC |  |
| max_budget_gbp | NUMERIC |  |
| min_team_size | INTEGER |  |
| max_team_size | INTEGER |  |
| avg_schedule_variance_pct | NUMERIC | Org's actual schedule variance history |
| avg_budget_variance_pct | NUMERIC | Org's actual budget variance history |
| sample_size | INTEGER | How many closed projects this is based on |
| last_updated | TIMESTAMPTZ |  |

integrations

Connection configuration for Confluence and Jira per organisation.

| Column | Type | Description |
| --- | --- | --- |
| integration_id | UUID PK |  |
| org_id | UUID FK → organisations | RLS anchor |
| integration_type | TEXT | Confluence / Jira |
| base_url | TEXT | e.g. https://yourco.atlassian.net |
| auth_type | TEXT | OAuth2 / API_Token |
| encrypted_credentials | TEXT | Encrypted API token or OAuth refresh token |
| space_key | TEXT | Confluence space key (Confluence only) |
| project_key | TEXT | Jira project key (Jira only) |
| sync_charters | BOOLEAN DEFAULT true | Push charters to Confluence |
| sync_risks | BOOLEAN DEFAULT true | Push risks to Jira |
| sync_tasks | BOOLEAN DEFAULT true | Push tasks to Jira |
| pull_actuals | BOOLEAN DEFAULT true | Pull Jira status updates back |
| is_active | BOOLEAN DEFAULT true |  |
| last_sync_at | TIMESTAMPTZ |  |

integration_sync_log

Audit trail of every push/pull between FORGE and external systems.

| Column | Type | Description |
| --- | --- | --- |
| sync_id | UUID PK |  |
| org_id | UUID FK | RLS anchor |
| integration_id | UUID FK → integrations |  |
| project_id | UUID FK → projects |  |
| sync_direction | TEXT | Push / Pull |
| entity_type | TEXT | Charter / Risks / Tasks / Actuals |
| records_synced | INTEGER |  |
| status | TEXT | Success / PartialSuccess / Failed |
| error_message | TEXT |  |
| synced_at | TIMESTAMPTZ DEFAULT now() |  |

ai_advisory_sessions

Stores PMO Advisory Mode conversations. Each session is a conversation between a PMO user and the portfolio intelligence AI.

| Column | Type | Description |
| --- | --- | --- |
| session_id | UUID PK |  |
| org_id | UUID FK | RLS anchor |
| user_id | UUID FK → users | Who asked |
| messages | JSONB | Array of {role, content, timestamp} objects |
| data_snapshot_ids | UUID[] | Which portfolio_patterns records were used |
| project_ids_referenced | UUID[] | Projects surfaced in this session |
| created_at | TIMESTAMPTZ |  |
| updated_at | TIMESTAMPTZ |  |

delivery_maturity_assessments

Periodic CMMI-aligned delivery maturity snapshots per organisation.

| Column | Type | Description |
| --- | --- | --- |
| assessment_id | UUID PK |  |
| org_id | UUID FK | RLS anchor |
| assessed_at | TIMESTAMPTZ |  |
| cmmi_level | INTEGER 1-5 | Assessed CMMI level |
| maturity_score | NUMERIC 0-100 | Granular score within level |
| dimension_scores | JSONB | Score per CMMI dimension |
| evidence_summary | TEXT | AI-generated narrative on what is driving the score |
| improvement_recommendations | TEXT[] | Top 3 specific recommendations |
| projects_analysed | INTEGER | Number of projects in the assessment |
| next_assessment_due | DATE |  |

subscriptions

Billing and subscription state per organisation. Updated by Stripe webhooks.

| Column | Type | Description |
| --- | --- | --- |
| subscription_id | UUID PK |  |
| org_id | UUID FK → organisations UNIQUE | One subscription per org |
| stripe_customer_id | TEXT |  |
| stripe_subscription_id | TEXT |  |
| plan_tier | TEXT | Pilot / Professional / Enterprise |
| seats_included | INTEGER |  |
| runs_included | INTEGER | Generation runs per period |
| runs_used_this_period | INTEGER DEFAULT 0 |  |
| current_period_start | TIMESTAMPTZ |  |
| current_period_end | TIMESTAMPTZ |  |
| status | TEXT | active / trialing / past_due / canceled / unpaid |
| cancel_at_period_end | BOOLEAN DEFAULT false |  |
| updated_at | TIMESTAMPTZ DEFAULT now() |  |

# Section 3: Workflow Blueprint

All workflows are TypeScript modules in a /pipeline directory, orchestrated by the backend API. They do not live in n8n or Retool. Each workflow receives a typed input object and returns a typed output object. Errors are caught and written to generation_runs.

## 3.1 Core generation pipeline (ported from Retool)

| Stage | Input | Output | Key logic | Calls |
| --- | --- | --- | --- | --- |
| buildContextPromptInput | project_id, org_id | Context source pack JSON | Reads projects + project_context. Applies field_guidance. Returns structured source pack. | DB (Supabase) |
| generateContextArtefact | Source pack | Raw context JSON | OpenAI gpt-4o with context schema. | OpenAI API |
| normaliseContextArtefact | Raw context JSON | Clean context + quality_trace | Schema guards, compliance wording, quality trace. | Internal |
| mergeContextIntoPayloads | Clean context | Stage payload wrapper | Wraps with stage_code, merge_trace. Verifies source. | Internal |
| buildCharterPromptInput | All prior merge payloads | Charter source pack | Reads project, context stage, business case options (Wave 3). Stage guard applied. | DB + prior stages |
| generateCharterArtefact | Source pack | Raw charter JSON | OpenAI gpt-4o. | OpenAI API |
| normaliseCharterArtefact | Raw charter | Clean charter + trace | Compliance, budget, methodology replacements. (BUILD NEXT) | Internal |
| mergeCharterIntoPayloads | Clean charter | Stage payload |  | Internal |
| buildPlanPromptInput | Prior payloads | Plan source pack | Reads tranches, tasks, delivery_model_phases (Wave 3). Stage guard. | DB + prior stages |
| generatePlanArtefact | Source pack | Raw plan JSON | OpenAI gpt-4o. | OpenAI API |
| normalisePlanArtefact | Raw plan | Clean plan + trace | (BUILD — lower priority) | Internal |
| mergePlanIntoPayloads | Clean plan | Stage payload |  | Internal |
| buildResourcesPromptInput | Prior payloads | Resources source pack | Reads governance_roles (Wave 3). Stage guard. | DB + prior stages |
| generateResourcesArtefact | Source pack | Raw resources JSON | OpenAI gpt-4o. | OpenAI API |
| normaliseResourcesArtefact | Raw resources | Clean resources + trace | Strip compliance from capability_needs. (BUILD NEXT) | Internal |
| mergeResourcesIntoPayloads | Clean resources | Stage payload |  | Internal |
| buildRisksPromptInput | Prior payloads | Risks source pack | Field mapping fix in progress. Reads risks, os_likelihood_scale, delivery_model_risk_categories (Wave 3). | DB + prior stages |
| generateRisksArtefact | Source pack | Raw risks JSON | OpenAI gpt-4o. | OpenAI API |
| normaliseRisksArtefact | Raw risks | Clean risks + trace | STABLE. | Internal |
| mergeRisksIntoPayloads | Clean risks | Stage payload |  | Internal |
| buildFinancialsPromptInput | Prior payloads | Financials source pack | Reads cost_lines (Wave 3). Stage guard. | DB + prior stages |
| generateFinancialsArtefact | Source pack | Raw financials JSON | OpenAI gpt-4o. | OpenAI API |
| normaliseFinancialsArtefact | Raw financials | Clean financials + trace | STABLE. | Internal |
| mergeFinancialsIntoPayloads | Clean financials | Stage payload |  | Internal |
| buildSynthesisPromptInput | All prior payloads + DB | Synthesis source pack | Stage guard, contamination filter, sanitisation, AI relevance signal. STABLE. | DB + prior stages |
| generateSynthesisArtefact | Source pack | Raw synthesis JSON | OpenAI gpt-4o, max 6000 tokens. | OpenAI API |
| normaliseSynthesisArtefact | Raw synthesis | Clean synthesis + trace | STABLE. All Brain Reference kernels guarded. | Internal |
| mergeSynthesisIntoPayloads | Clean synthesis | Stage payload | FROZEN. Do not change. | Internal |
| buildDerivationAnalysis | project_id | Contradiction findings | SQL queries benchmark_ranges, project_contradictions. (Wave 2) | DB |
| assessInputQuality | Contradiction findings | Quality assessment + markdown | gpt-4o-mini, 800 tokens. Narrative only. (Wave 2) | OpenAI API |
| buildFinalPdfPromptInput | All prior payloads + synthesis | PDF source pack | Reads from structured DB tables (Wave 3). Synthesis wins on conflicts. | DB + prior stages |
| generatePdfArtefact | PDF source pack | PDF schema JSON | OpenAI gpt-4o. | OpenAI API |
| normalisePdfArtefact | Raw PDF JSON | Clean PDF JSON | Section 6 precedence fix. ACTIVE. | Internal |
| createPdfMonkeyDocument | Clean PDF JSON | PDF URL | Calls PDFMonkey API with Liquid template. | PDFMonkey |
| insertArtefactVersions | All stage outputs + raw AI metadata | DB rows | Writes artefact_versions. Reads generateSynthesisArtefact.data for API metadata. DO NOT REDIRECT. | DB |

## 3.2 New workflows — Expanded Vision

| Workflow | Trigger | What it does | New tables used | Phase |
| --- | --- | --- | --- | --- |
| closeDownCapture | PM submits close-down form | Compares actuals vs charter. Writes project_outcomes. Triggers lessons_learned ingestion. | project_outcomes | Phase 3 |
| lessonsLearnedIngestion | After closeDownCapture | AI analyses close-down data. Extracts structured lessons. Writes to lessons_learned. Updates org_benchmarks. | lessons_learned, org_benchmarks | Phase 3 |
| portfolioPatternAnalysis | Scheduled (weekly) or on-demand | AI analyses all lessons_learned + project_outcomes for the org. Derives portfolio_patterns. Overwrites cached patterns. | portfolio_patterns | Phase 3 |
| benefitRealisationReview | Scheduled (monthly) or PM-triggered | Prompts PM to measure benefits. Writes benefit_realisations. Flags overdue reviews. | benefit_realisations | Phase 3 |
| pmoAdvisoryQuery | User query in Advisory Mode | Retrieves relevant portfolio_patterns + project data. Calls gpt-4o with org-specific context. Returns structured response. Writes to ai_advisory_sessions. | ai_advisory_sessions, portfolio_patterns | Phase 4 |
| deliveryMaturityScoring | Scheduled (quarterly) or on-demand | Analyses project_outcomes + lessons_learned + org_benchmarks. Scores against CMMI dimensions. Writes delivery_maturity_assessments. | delivery_maturity_assessments | Phase 4 |
| confluencePush | After PDF generation or on-demand | Reads artefact_versions for the project. Renders as Confluence pages. Creates/updates via Confluence API. Writes sync log. | integrations, integration_sync_log | Phase 2 |
| jiraPush | After plan/risks generation or on-demand | Creates Jira issues from tasks[] and risks[]. Links to FORGE project ID. Writes sync log. | integrations, integration_sync_log | Phase 2 |
| jiraActualsPull | Scheduled (daily) or webhook | Polls Jira for status changes on issues linked to FORGE. Updates actuals. Flags variance from plan. | actuals, integration_sync_log | Phase 3 |
| orgBenchmarkUpdate | Triggered by lessonsLearnedIngestion | Recalculates org_benchmarks for the relevant project type/complexity using all closed projects. | org_benchmarks | Phase 3 |

# Section 4: User Interface Capabilities

## 4.1 Page inventory

| Page | Purpose | Key components | Exists in Retool? | Build tool |
| --- | --- | --- | --- | --- |
| Landing / Marketing | Public. Value prop, pricing, CTA. | Hero, features, pricing table, testimonials, sign-up CTA. | No | Lovable or Webflow |
| Sign Up / Sign In | Auth. Magic link flow. | Email input, magic link confirmation, org provisioning on first login. | No | Refine + Supabase Auth |
| Onboarding wizard | First-run org setup. Delivery methodology, sector, governance preferences. | 4-step wizard. Saves to org_settings. | No | Refine + react-hook-form |
| Dashboard | Portfolio overview. Active projects, RAG summary, key metrics. | KPI cards, project status table, risk heatmap, budget tracker, maturity score widget. | Partial | Refine + recharts |
| Project list | Browse and filter all projects. | Filterable table. Status, complexity, delivery method, sector filters. Link to project detail. | Partial | Refine useList |
| Charter generation wizard | Structured intake for new project. | Multi-step form: Initiative → Dimensions → Context → Systems → Review → Generate. | Yes (Retool) | Refine + react-hook-form + zod |
| Artefact viewer | View all generated artefacts for a project. | Tabbed layout: Context / Charter / Plan / Resources / Risks / Financials / Synthesis / PDF. Viewer states: loading, complete, generating, failed. | Yes (Retool) | Refine + react-markdown |
| Derivation analysis view | Show quality assessment before/after generation. | Quality score card, field strengths/weaknesses, assumption list, re-generate button. | No | Refine |
| Risk portfolio view | All risks across the portfolio. | Filterable table. By project, RAG, age, owner, category. Drill-in to risk detail. | Partial | Refine useList + recharts |
| Close-down capture wizard | Structured project close. Actuals vs planned comparison. | Multi-step: Actuals → Risk review → Benefit review → Lessons learned capture → Confirm. | No | Refine + react-hook-form |
| Lessons learned repository | Browse and filter all lessons. | Filterable by category, type, complexity, delivery method. Search. Apply to current project. | No | Refine useList |
| Portfolio intelligence | Pattern analysis results and CMMI maturity tracking. | Pattern cards by category. Maturity score history chart. Top improvement recommendations. | No | Refine + recharts |
| PMO advisory chat | Conversational AI on portfolio data. | Chat interface. Message history. Source attribution (which projects/patterns used). Export conversation. | No | Refine + custom chat component |
| Integration settings | Configure Confluence and Jira connections. | OAuth2 flow for Atlassian. Space/project key selection. Sync options. Test connection. Sync log. | No | Refine + settings form |
| Billing / subscription | Manage plan, payment method, invoice history. | Current plan card. Usage meter (runs used/included). Stripe Billing Portal link. Buy run packs. | No | Refine + Stripe Billing Portal |
| Admin panel | Org admin: user management, roles, settings. | User list. Invite user. Assign role. Org settings. Danger zone (delete org). | No | Refine |
| Status page | Public. System health. | Uptime, incident history. UptimeRobot free hosted page. | No | UptimeRobot |

## 4.2 Mobile / PWA

All pages must be responsive. PWA configuration via Vite PWA plugin enables 'Add to Home Screen' on iOS and Android. Mobile priority pages: Dashboard (read), Project list (read), Artefact viewer (read). Generation wizard and close-down wizard are lower priority for mobile — these are desk-based workflows.

# Section 5: AI Tool Allocation Across Build Streams

Each AI tool has a different strength. The key to parallel building is assigning the right tool to the right type of work, with clear handoff contracts between streams.

## 5.1 Tool roles

| Tool | Primary role | Strengths | What it should NOT do |
| --- | --- | --- | --- |
| Claude (this chat) | Architecture, review, schema design, prompt engineering, quality bar | Complex reasoning, architectural decisions, pattern detection, SQL schema design, document generation | Primary code writing for large codebases — use Cursor for that |
| Guillam (ChatGPT) | Pipeline logic, Retool blocks, complex JS, Supabase migration | Full context of FORGE pipeline history, Retool-specific knowledge, JS logic blocks | UI design, marketing copy, schema from scratch (Claude does schema) |
| Cursor | TypeScript/Node.js code, API endpoints, Supabase migrations, test writing | IDE-integrated, autocomplete in real codebase, runs tests, sees file structure | Architecture decisions, complex prompt engineering, document generation |
| Lovable | React UI screens, component design, responsive layouts | Fast UI from descriptions, good component library knowledge, responsive by default | Backend logic, API design, database schema |
| Claude (dedicated instances per stream) | One Claude chat per major stream, with Technical Reference attached | Fresh context per stream, no cross-contamination between build streams | Cross-stream decisions — escalate to this chat |

## 5.2 Stream allocation

| Stream | Work | Primary tool | Secondary tool | Duration | Dependency |
| --- | --- | --- | --- | --- | --- |
| A | Retool pipeline stabilisation buildRisksPromptInput fix, normaliseCharterArtefact, normaliseResourcesArtefact, shared normaliser library, Wave 2 derivation analysis STATUS 1 May 2026: buildRisksPromptInput COMPLETE. Meridian clean E2E run COMPLETE. Remaining: normaliser polish, normaliseCharterArtefact, normaliseResourcesArtefact, Wave 2. | Guillam | Claude review | ~2-3 weeks remaining | Current — no dependency |
| B | Supabase schema migration Migrate existing 67 tables + add 10 new tables + RLS policies + auth setup | Cursor + Claude | Guillam for SQL | 3-4 weeks | No dependency — start now in parallel |
| C | Node.js/TypeScript pipeline port Port each Retool block to TypeScript module. Unit tests per module. | Cursor | Guillam for logic | 5-7 weeks | After B |
| D | Refine UI build Port Retool pages to Refine. Start with read-only, then write paths. | Lovable | Cursor for custom logic | 5-6 weeks | After B |
| E | New capabilities Close-down workflow, lessons learned, portfolio patterns, benefit realisation | Guillam + Claude | Cursor | 6-8 weeks | After C |
| F | Integrations Confluence push, Jira push/pull, Stripe billing, email. | Cursor + Claude |  | 3-4 weeks | After C + D |
| G | Intelligence layer PMO advisory mode, delivery maturity scoring, org benchmarks. | Claude + Guillam | Cursor | 5-7 weeks | After E |
| H | Marketing + billing UI Landing page, pricing, onboarding wizard, billing page. | Lovable | Claude for copy | 3-4 weeks | Parallel to B |

# Section 6: Step-by-Step Build Plan

From current state to a sellable SaaS product. Revenue starts at week 6-10 via design partners on Retool, before the migration is complete.

## Phase 1 — Stabilise and get first revenue (Weeks 1-8)

Phase 1 status — 1 May 2026: Week 1-2 activities are COMPLETE. buildRisksPromptInput field mapping fixed and confirmed. Meridian clean end-to-end run passed all 10 quality bar checks on 30 April 2026. Stream B (Supabase schema) starts now in parallel. Stream C (design partner outreach) starts now. Remaining Stream A work: normaliser polish, normaliseCharterArtefact, normaliseResourcesArtefact, Wave 2 derivation analysis (~2-3 weeks).

Goal: A working pipeline on Retool, 2-3 paying design partners, and the new stack foundation started in parallel.

| Week | Activity | Stream | Pass condition |
| --- | --- | --- | --- |
| 1-2 COMPLETE — 30 Apr 2026 | Fix buildRisksPromptInput field mapping. Run clean Meridian E2E. Verify all pass conditions. | A | Risks show Meridian data. No stale AI Engine contamination. Synthesis passes quality bar. |
| 1-2 IN PROGRESS — start now | Start Supabase project. Design full schema including new tables. Write RLS policies. | B | Supabase project created. Full schema ERD documented. RLS policies written and reviewed by Claude. |
| 2-3 NEXT — Stream A | Build normaliseCharterArtefact and normaliseResourcesArtefact using shared library pattern. | A | Three charter contradiction phrases caught at source. Regulatory compliance absent from resources capability_needs. |
| 2-4 IN PROGRESS — Stream B | Build Supabase schema — run migration script from Retool PostgreSQL to Supabase. Verify RLS. | B | All 67 + 10 new tables in Supabase. RLS verified: sign in as user A, cannot see user B's data. |
| 3-4 START NOW — Stream C | Identify and approach 3 design partners. Offer 50% off for 12 months + weekly feedback calls. | — | 3 design partners identified. Conversations started. |
| 4-5 PENDING | Wave 2: buildDerivationAnalysis SQL + assessInputQuality AI call + insertDerivationArtefact. | A | Derivation analysis runs before generation. Meridian project shows meaningful quality signals. |
| 5-6 PENDING | Onboard first design partner on Retool. Manual walkthrough. Capture first feedback. | — | First paying customer. First real-project output reviewed by domain expert. |
| 6-8 PENDING | Iterate on pipeline quality based on design partner feedback. Fix friction. | A | Design partner weekly call feedback. Priority list of top 5 issues. |

## Phase 2 — Build the new stack (Weeks 5-16, overlapping Phase 1)

Goal: Functional Refine app on Supabase with core generation and portfolio views. Confluence and Jira connectors live.

| Week | Activity | Stream | Pass condition |
| --- | --- | --- | --- |
| 5-8 | Port pipeline to Node.js/TypeScript. Start with buildContextPromptInput through to normaliseRisksArtefact. Unit test each module. | C | Each ported module passes unit tests. Output matches Retool version for the same input. |
| 5-8 | Build Refine app: auth, dashboard (read-only), project list, artefact viewer (read-only). | D | Deployed to Vercel. User can sign up, see empty dashboard, view existing projects and artefacts. |
| 5-6 | Build marketing landing page and pricing page. | H | Live at your domain. Clear value prop. Working sign-up CTA. |
| 6-8 | Port remaining pipeline stages: financials, synthesis, PDF generation. | C | Full pipeline runs on new stack. Meridian output matches Retool quality. |
| 8-10 | Build charter generation wizard in Refine. Connect to pipeline API. | D | New user can complete wizard, trigger generation, watch artefacts appear via Supabase realtime. |
| 8-10 | Stripe integration: products, prices, Checkout, webhook handler. | F | User can sign up, pay, generate, hit limit, buy more runs. Full billing flow tested. |
| 10-12 | Confluence push connector. Jira push connector. | F | Charter appears in Confluence after generation. Risks and tasks appear in Jira. |
| 12-14 | Close-down capture wizard. Lessons learned ingestion workflow. | E | PM can complete close-down. project_outcomes and lessons_learned populated. |
| 14-16 | Migrate first design partner from Retool to new stack. Verify full flow. | — | Design partner on new stack. Retool as backup only. |

## Phase 3 — Intelligence layer (Weeks 14-24)

Goal: Portfolio intelligence, PMO advisory mode, CMMI maturity tracking, and benefit realisation. FORGE becomes the intelligence engine, not just the generator.

| Week | Activity | Stream | Pass condition |
| --- | --- | --- | --- |
| 14-16 | Jira actuals pull. org_benchmarks update workflow. | F+E | Jira status updates flow back into FORGE actuals. Org benchmarks recalculate after close-down. |
| 16-18 | Portfolio pattern analysis workflow. Portfolio intelligence UI. | E+G | portfolio_patterns populated for design partner org. Intelligence page shows meaningful patterns. |
| 18-20 | PMO advisory mode: query workflow + chat UI. | G | PMO director can ask 'what are our top risks across active portfolio?' and get org-specific answer. |
| 20-22 | Delivery maturity scoring. CMMI tracking UI. | G | Quarterly maturity assessment runs. Score visible on dashboard. Recommendations actionable. |
| 22-24 | Benefit realisation tracking. Benefit review UI. | E | Monthly review prompts live. benefit_realisations table populated. Realisation rate visible on dashboard. |
| 24+ | Org benchmark intelligence feeding back into generation. Charter 20 measurably better than Charter 1. | A+E+G | Demonstrable quality improvement between first and later projects for a design partner org. |

## Phase 4 — Scale (Month 6+)

- Public launch: LinkedIn content, case study from first design partner, pricing page live

- Enterprise tier: SSO/SAML, audit log export, DPA, dedicated Supabase instance for data residency

- Sector editions: pre-configured governance frameworks for financial services, NHS, government (Green Book / Five Case Model)

- Mobile app: Capacitor wrapper when a customer specifically demands App Store presence

- Benchmark network effect: with consent, anonymised patterns across all customer orgs improve generation quality for all customers

# Section 7: Stream Handoff Contracts

Each stream produces deliverables that other streams depend on. These contracts define what must be true before a dependency can proceed.

| Stream | Produces | Consumed by | Handoff contract |
| --- | --- | --- | --- |
| B → C | Supabase schema with RLS | C (pipeline port) | All tables in Supabase. RLS verified. Supabase project URL and anon key available. TypeScript type definitions generated from schema. |
| B → D | Supabase auth + data provider config | D (UI build) | Refine Supabase data provider configured. Auth magic link working. Test user can sign in and see their org's data only. |
| A → C | Stable Retool pipeline with documented contracts | C (pipeline port) | All blocks have documented input/output contracts (Technical Reference Section 2). All pass conditions met on Meridian project. |
| C → D | Pipeline API endpoints | D (UI build) | POST /api/pipeline/generate returns {run_id}. GET /api/artefacts/{project_id} returns all artefact versions. OpenAPI spec published. |
| C → E | TypeScript pipeline modules | E (new capabilities) | Each pipeline module is a pure TypeScript function with typed input/output. Close-down workflow can reuse buildDerivationAnalysis and normaliser utilities. |
| C + D → F | Working app on new stack | F (integrations) | Full generation flow working on Refine + Supabase + Node.js. User can generate a charter end-to-end. Integration points (project_id, artefact_version_id) stable. |
| E → G | lessons_learned + project_outcomes + portfolio_patterns | G (intelligence layer) | At least 2 projects closed with structured lessons. portfolio_patterns populated. Data model stable — no further schema changes to these tables. |

This blueprint is the authoritative architecture reference. Update it when decisions change. Share the relevant sections with each AI tool at the start of each build session.